# AERIS Checkpoint — ML Audit, EDA, Feature Engineering, and Flyability-Aware Expansion

We are entering the ML audit + trust-building phase of AERIS.

The previous phase successfully validated the full curated → promoted → grouped-split → train → compare ML workflow on the large aerodynamic dataset, but we intentionally paused before claiming research-grade validity.

The new chat must continue from this exact point.

# 1) PROJECT CONTEXT — WHERE WE ARE IN THE ROADMAP

AERIS is a modular BWB UAV conceptual design platform with this validated pipeline:

geometry generation
→ deterministic sampled datasets
→ AVL/AeroSandbox aerodynamic sweeps
→ QC
→ curation
→ promotion gating
→ grouped ML split by geometry
→ surrogate model training
→ model comparison
→ future flyability-aware AI design exploration

The current active dataset is:

data/datasets/benchmark_aero_v1

This dataset has already been:

- curated successfully

- force-promoted (1 rejected geometry only: geom_00190)

- gated with --allow-forced

- loaded through training-data + grouped split

- used in ML training and comparison

Current promoted dataset stats:

- kept rows: 32292

- kept geometries: 299

- grouped split:

  - train: 22572

  - val: 4860

  - test: 4860

# 2) COMPLETED ML FOUNDATION WORK

The following ML workflow is already implemented and validated:

## dataset side

- training_data.py

- grouped split by geometry_id

- promotion gate enforcement

- allow-forced override

- split row CSV artifact saving

- split hash consistency checks in compare

## ML side

- train.py

- compare.py

- predict.py

- model_registry.py

Current supported models:

- linear_regression

- ridge

- elastic_net

- random_forest

- extra_trees

- gradient_boosting

- hist_gradient_boosting

# 3) CURRENT VERIFIED RESULTS

Using grouped split by geometry_id:

## Best current model

hist_gradient_boosting

Current test metrics:

- mean R² ≈ 0.985

- mean RMSE ≈ 0.0176

This currently beats:

- linear regression

- ridge

- random forest

- extra trees

This is promising, but NOT yet considered fully trustworthy.

# 4) CRITICAL SUSPICIONS / AUDIT FINDINGS

The previous chat identified several important ML trust issues.

These are now the priority.

## A) Missing EDA

We moved too fast into model training.

Before trusting ML, we must perform:

- target distributions

- per-geometry coverage

- alpha/control coverage

- duplicate checks

- constant-column checks

- correlation matrix

- outlier scan

- nonlinearity checks

- target vs alpha / control plots

This is the first priority.

## B) Missing feature engineering

Current feature set is mostly raw geometry + flight-condition inputs.

We now need engineered physics-informed features like:

- alpha_deg_sq

- abs_alpha_deg

- control_input_deg_sq

- alpha_x_control

- maybe dynamic pressure proxy

- maybe aspect-ratio / sweep composites

- maybe trim-sensitive interaction terms

This must remain modular and reproducible.

## C) Suspicious explainability bug

The tree feature-importance export currently duplicates the SAME shared importance vector under every target for native multi-output tree models.

This is misleading.

The new chat must audit and fix:
train.py -> _extract_feature_importances_payload()

Correct behavior:

- store shared importance once

- OR wrap per target only when estimator is truly per-target

- avoid fake target-specific explanations

This is an important trust-layer fix.

## D) Missing preprocessing pipeline

Linear and regularized models currently train on raw features without scaling.

This weakens:

- coefficient interpretability

- ridge fairness

- elastic net stability

The new chat should refactor:
model_registry.py

to support sklearn Pipeline:

- StandardScaler + LinearRegression

- StandardScaler + Ridge

- StandardScaler + ElasticNet

Trees should remain raw.

## E) One-split overconfidence

Current compare uses only one grouped split seed.

We now need:

- repeated grouped seeds
OR

- grouped cross-validation

This is mandatory before trusting paper-level conclusions.

# 5) IMMEDIATE NEXT DEVELOPMENT PHASE

The next chat should execute this exact order:

## PHASE 1 — EDA MODULE

Create a modular ML EDA utility layer, ideally:

src/aeris/ml/eda.py

Functions:

- summarize features

- summarize targets

- detect constant columns

- detect duplicates

- correlation analysis

- per-geometry row count stats

- target coverage vs alpha/control

- save plots + JSON summary

Optional CLI:
aeris ml eda

This must work directly on promoted datasets.

## PHASE 2 — FEATURE ENGINEERING LAYER

Create:

src/aeris/ml/feature_engineering.py

This must:

- accept DataFrame

- add engineered columns deterministically

- return transformed DataFrame + manifest of engineered features

- be reusable in train / compare / predict

No leakage.
Only physics-derived transformations from available inputs.

## PHASE 3 — TRAINING PIPELINE REFACTOR

Refactor train.py so the workflow becomes:

load promoted dataset
→ EDA checks
→ optional feature engineering
→ split
→ preprocessing pipeline
→ train
→ evaluate
→ save explainability correctly

Keep backward compatibility.

## PHASE 4 — MODEL REGISTRY EXPANSION

After trust fixes:
add external boosted models cleanly through registry seam:

priority:

- XGBoost

- LightGBM

- optional CatBoost

Do NOT break registry architecture.

All model branching must remain centralized.

# 6) PAPER ROADMAP ALIGNMENT — FUTURE TARGETS

This ML phase is directly linked to the PhD roadmap.

Paper 2 requires:
AI surrogates for:

- CL

- CD

- Cm

- trim feasibility

- static stability

- control feasibility

- dynamic acceptability

- damping / eigen summaries

So after aerodynamic trust is established, the next target expansion should be:

## near-term extra regression targets

- cn

- cy

- cl_roll

- x_np

## later flyability-aware targets

- trim alpha

- trim control deflection

- static margin

- short-period metrics

- phugoid metrics

- spiral metric

- feasibility classification labels

- controllability labels

This must align with:
geometry → flyability-aware feasibility AI
not vanity aero regression.

# 7) EXPECTED OUTPUT OF THE NEXT CHAT

The next chat should NOT re-explain previous work.

It should immediately start by:

- auditing ML flaws

- creating the EDA module

- creating feature engineering

- fixing explainability bug

- adding preprocessing pipelines

- preparing repeated grouped validation

- preparing future dynamics-target extension

Maintain AERIS architecture:
registry-driven, modular, CLI-thin, reproducible, promotion-gated, grouped-split safe.

This is checkpoint transition from:
ML foundation
to
ML trust + paper-grade surrogate science